Entity Relation Mapper

Current Project Status and Change Log

Version range: v1.0.0 to v2.1.2

Current version: v2.1.2 Patch - Graphviz Escape Sequence Fix

Prepared for: IDT Solutions Pty Ltd

Document status: Current project documentation

Prepared date: 2026-05-12

# Document Control

| Field | Value |
| --- | --- |
| Document name | Entity Relation Mapper - Current Project Status and Change Log |
| Product | Entity Relation Mapper |
| Current application version | v2.1.2 Patch - Graphviz Escape Sequence Fix |
| Version range covered | v1.0.0 to v2.1.2 |
| Prepared for | IDT Solutions Pty Ltd |
| Document type | Project documentation and software change log |
| Status | Current |

# 1. Executive Summary

Entity Relation Mapper has progressed from a single-file Streamlit prototype into a modular Streamlit application. The current state is v2.1.2, which includes the full modular breakdown, project documentation, packaging assets, sample data, run scripts, compile checks, and a patch to remove the Graphviz escape sequence warning in exports.py.

The application supports CSV and Excel schema import, named relationship contexts, relationship management, relationship validation, Streamlit Flow ERD visualisation, Graphviz fallback, Mermaid text export, JSON export, and ChatGPT-friendly Markdown export.

# 2. Current Project Status

| Area | Current status |
| --- | --- |
| Application architecture | Modular Streamlit application |
| Current version | v2.1.2 Patch - Graphviz Escape Sequence Fix |
| Main entry point | app.py |
| State model | Local JSON state through erd_mapper_state.json |
| Relationship model | Named relationship contexts with scoped relationships |
| Visualisation | Streamlit Flow ERD visualisation, Graphviz fallback, Mermaid text export |
| Import methods | CSV and Excel schema import; optional database introspection retained |
| Export methods | Markdown, JSON, Mermaid text, Graphviz DOT |
| Validation | Relationship validation, quality metrics, import preview foundation |
| Project packaging | README, CHANGELOG, VERSION, .gitignore, scripts, sample_data |
| Compile status | Compilation successful after v2.1.2 patch |

# 3. Current Folder Structure

erd_mapper_v2_1_0/
  app.py
  config.py
  models.py
  state_manager.py
  importers.py
  validation.py
  inference.py
  exports.py
  visualisation.py
  ui_shared.py
  ui_contexts.py
  ui_tables.py
  ui_relationships.py
  ui_inference.py
  ui_erd.py
  ui_export.py
  requirements.txt
  README.md
  CHANGELOG.md
  VERSION.md
  .gitignore
  sample_data/
    simple_schema_template.csv
    relationship_context_example.md
  scripts/
    run_app.bat
    run_app.ps1
    compile_check.py

# 4. Module Breakdown

| File / folder | Purpose |
| --- | --- |
| app.py | Main Streamlit shell and application entry point. Creates tabs and delegates rendering to UI modules. |
| config.py | Application version, version name, APP_CHANGELOG, STATE_FILE, and global constants. |
| models.py | Dataclass models for ColumnInfo, TableInfo, Relationship, RelationshipContext, and ErdState. |
| state_manager.py | State serialization, deserialization, save/load, default state, and metadata merge helpers. |
| importers.py | CSV/Excel parsing, import templates, header normalization, table/relationship import construction. |
| validation.py | Relationship validation, relationship quality metrics, import preview validation, context lookup helpers. |
| inference.py | Relationship inference logic, naming heuristics, score logic, and likely join suggestions. |
| exports.py | Markdown, JSON, Mermaid, Graphviz DOT, and context-scoped export builders. |
| visualisation.py | Streamlit Flow ERD node/edge building, table-style visual components, key field grouping. |
| ui_shared.py | Shared UI helper functions used across tabs. |
| ui_contexts.py | Relationship Contexts tab: create/edit/delete contexts and assign tables. |
| ui_tables.py | Tables tab: browse tables, view columns, edit table/column metadata. |
| ui_relationships.py | Relationships tab: registry, quality dashboard, create/edit/delete relationships. |
| ui_inference.py | Infer Links tab: run context-scoped inference and accept suggested relationships. |
| ui_erd.py | ERD View tab: Streamlit Flow visualisation, Graphviz fallback, Mermaid text export. |
| ui_export.py | Export tab: Markdown, JSON, Mermaid, validation details, and scoped export preview. |
| requirements.txt | Python package dependencies. |
| scripts/compile_check.py | Lightweight compile validation for all Python modules. |
| scripts/run_app.bat / run_app.ps1 | Windows launch helpers. |
| sample_data/ | Sample schema CSV and relationship context example. |

# 5. Version Summary

| Version | Type | Release name | Summary |
| --- | --- | --- | --- |
| v1.0.0 | Baseline | Baseline ERD Mapper | Initial CSV/Excel ERD mapping application. |
| v1.1.0 Phase 1 | Minor | Named Relationship Context Foundation | Added named context data model and table assignment. |
| v1.1.0 Phase 2 | Minor | Context-Scoped Relationships and ERD | Scoped manual, inferred, and conditional relationships. |
| v1.1.0 Phase 3 | Minor | Context Export, Validation, and Relationship Quality | Added scoped exports, validation, dashboards, and conditional editing. |
| v1.1.1 | Patch | Phase 3 Syntax Fix | Fixed return syntax issue in helper/export section. |
| v1.1.2 | Patch | Streamlit and UTC Deprecation Fixes | Updated Streamlit width parameters and timezone-aware UTC timestamps. |
| v1.1.3 | Patch | Export Helper String Literal Fix | Fixed newline string literal in export helper. |
| v1.1.4 | Patch | Changelog String Escape Fix | Fixed invalid changelog quote syntax. |
| v1.1.5 | Patch | Unified Relationship Management | Moved conditional links into main Relationships workflow. |
| v2.0.0 | Major Phase | Visual Manual Relationship Editor | Initial visual builder attempt, later refined to ERD visualisation only. |
| v2.0.3 | Patch | Streamlit Flow ERD View | Moved Streamlit Flow to ERD View as visualisation only. |
| v2.0.4 | Patch | ERD Visual Styling | Improved Streamlit Flow node layout and field grouping. |
| v2.0.5 | Patch | Table-Style ERD Components | Changed ERD nodes into compact table-style components. |
| v2.1.0 Phase 1 | Modularisation | Core Structure Extraction | Extracted config, models, and state manager. |
| v2.1.0 Phase 2 | Modularisation | Logic Module Extraction | Extracted importers, validation, inference, exports, visualisation. |
| v2.1.0 Phase 3 | Modularisation | UI Tab Extraction | Extracted each Streamlit tab into UI modules. |
| v2.1.0 Phase 4 | Packaging | Stabilisation, Cleanup, and Packaging | Added README, CHANGELOG, VERSION, scripts, sample data, .gitignore. |
| v2.1.1 | Patch | Phase 4 Config Newline Fix | Fixed literal backslash-n inserted into config.py APP_CHANGELOG. |
| v2.1.2 | Patch | Graphviz Escape Sequence Fix | Fixed Graphviz DOT label escape warning in exports.py. |

# 6. Detailed Change Log

## v2.1.2 Patch - Graphviz Escape Sequence Fix

Fixed invalid Python escape sequence warning in exports.py.

Replaced Graphviz left-aligned line breaks with escaped \l sequences.

Removed SyntaxWarning during compile checks for exports.py.

Preserved existing Graphviz DOT export behaviour.

## v2.1.1 Patch - Phase 4 Config Newline Fix

Fixed config.py where Phase 4 packaging wrote a literal backslash-n into APP_CHANGELOG.

Restored valid Python syntax for the in-code changelog.

Re-ran compile validation across the modular project files.

## v2.1.0 Phase 4 - Stabilisation, Cleanup, and Packaging

Added README.md, CHANGELOG.md, VERSION.md, and .gitignore.

Added sample_data/simple_schema_template.csv.

Added sample_data/relationship_context_example.md.

Added scripts/run_app.bat and scripts/run_app.ps1.

Added scripts/compile_check.py for lightweight compile validation.

Preserved existing application functionality after modularisation.

## v2.1.0 Phase 3 - UI Tab Extraction

Extracted Relationship Contexts tab into ui_contexts.py.

Extracted Tables tab into ui_tables.py.

Extracted Relationships tab into ui_relationships.py.

Extracted Infer Links tab into ui_inference.py.

Extracted ERD View tab into ui_erd.py.

Extracted Export tab into ui_export.py.

Added ui_shared.py for shared UI helper functions.

## v2.1.0 Phase 2 - Logic Module Extraction

Extracted CSV and Excel import logic into importers.py.

Extracted relationship validation and quality logic into validation.py.

Extracted relationship inference logic into inference.py.

Extracted Markdown, JSON, Mermaid, and Graphviz export logic into exports.py.

Extracted Streamlit Flow ERD visualisation helpers into visualisation.py.

## v2.1.0 Phase 1 - Core Structure Extraction

Extracted configuration, version constants, and changelog into config.py.

Extracted ERD dataclass models into models.py.

Extracted state serialization, save/load, and metadata merge helpers into state_manager.py.

Created app.py as the new Streamlit entry point.

Added requirements.txt for dependency tracking.

## v2.0.5 Patch - Table-Style ERD Components

Changed Streamlit Flow ERD nodes from generic cards to database table-style components.

Added compact column-row display using PK, key-like, and normal field markers.

Improved table headers by separating schema and table names.

Kept relationship edges and conditional edge labels unchanged.

## v2.0.3 Patch - Streamlit Flow ERD View

Removed visual relationship creation from the Relationships tab.

Kept relationship creation and editing form-based.

Added Streamlit Flow as interactive ERD visualisation in ERD View.

Kept Graphviz and Mermaid as supporting ERD outputs.

## v1.1.5 Patch - Unified Relationship Management

Moved conditional relationship creation into the main Relationships workflow.

Added relationship mode selection for standard or conditional relationships.

Added Condition SQL and Extra Join SQL fields to the main relationship creation form.

Added relationship editing for active status, type, join type, cardinality, conditions, and descriptions.

Removed the separate Conditional Links tab from the main workflow.

## v1.1.0 Phases 1-3 - Named Relationship Contexts

Added named relationship contexts and active context tracking.

Added table assignment to named contexts.

Scoped manual, inferred, and conditional relationships to active contexts.

Added context-scoped ERD view and exports.

Added relationship validation, quality metrics, import preview foundation, and conditional editing.

## v1.0.0 - Baseline Release

Added CSV and Excel schema import.

Added optional SQLAlchemy database connection.

Added table and column viewer.

Added manual, inferred, and conditional relationships.

Added Graphviz ERD view, Mermaid export, Markdown export, JSON export, and local JSON state management.

# 7. Current Capabilities

Import schema metadata from CSV or Excel.

Create and manage named relationship contexts.

Assign tables to relationship contexts.

Create manual and conditional relationships inside the main Relationships workflow.

Run context-scoped relationship inference.

Validate relationships and identify broken or warning relationships.

Visualise ERDs using Streamlit Flow table-style components.

Use Graphviz fallback and Mermaid text export.

Export context-scoped Markdown and JSON for query-generation workflows.

Save and reload local application state using erd_mapper_state.json.

# 8. Current Dependencies

streamlit
pandas
sqlalchemy
pyodbc
openpyxl
streamlit-flow-component

# 9. Known Current Status and Notes

| Item | Status / note |
| --- | --- |
| Compile status | All modules compile after the v2.1.2 patch. |
| Mermaid rendering | Not rendered visually inside the app. Mermaid is retained as text/export only. |
| Graphviz | Used as fallback/export. Escape sequence warning fixed in v2.1.2. |
| Streamlit Flow | Main ERD visualisation in ERD View. Used for visualisation, not relationship creation. |
| Relationship creation | Form-based in Relationships tab. Conditional relationships are part of the same workflow. |
| State file | erd_mapper_state.json is local working state and should not be committed to source control. |

# 10. Rollback and Backup Notes

Pre-modularisation rollback checkpoint: v2.0.5 Patch - Table-Style ERD Components.

Phase 1 extractor creates a pre-v2.1.0 backup of the original single-file application.

Phase 2 extractor creates app_pre_v2_1_0_phase2_backup.py.

Phase 3 extractor creates app_pre_v2_1_0_phase3_backup.py.

Phase 4 packaging creates app_pre_v2_1_0_phase4_backup.py.

v2.1.1 and v2.1.2 are patch-level fixes over the Phase 4 modular package.

# 11. Recommended Next Steps

Run the app through a functional smoke test after v2.1.2 patch: import schema, create context, add relationships, view ERD, export Markdown/JSON.

Create a small controlled test dataset for regression testing.

Consider adding unit tests for importers.py, validation.py, inference.py, and exports.py.

Consider adding a project release ZIP after v2.1.2 is validated in the user environment.

Delay further visual editor features until the modular codebase is stable and tested.

# 12. Run and Validation Commands

cd "C:\Users\sherr\Desktop\Stream\erd_mapper_v2_1_0"
python scripts\compile_check.py
streamlit run app.py